# Bizonix Website — Page-by-Page Audit & Work File

Flaws, required changes, missing pages and data requirements

Fibonce Tech Solutions Pvt. Ltd.

29 August 2026

Table of Contents

Site audited: https://website-fawn-nine-34.vercel.app/ Date: 29 Aug 2026 Owner: Fibonce Tech Solutions Pvt. Ltd.

Verification note: Homepage (/) and Demo page (/contact) were loaded and audited in full. All other pages were not accessible for direct fetch — those sections list the required checks and content standards, to be verified against the live build by the team.

## LEGEND

| Tag | Meaning |
| --- | --- |
| [BLOCKER] | Site should not be promoted until fixed |
| FIX | Existing element is wrong / broken / weak |
| ADD | Element missing and must be created |
| [DATA] | Real information needed from business before this can be built |

# PART A — GLOBAL ISSUES (affect every page)

## A1. Infrastructure

| # | Issue | Action | Priority |
| --- | --- | --- | --- |
| A1.1 | [BLOCKER] Site runs on website-fawn-nine-34.vercel.app | Buy bizonix.in + bizonix.com, migrate, set canonical, 301 all routes | Day 1 |
| A1.2 | [BLOCKER] Login link points to https://TENANT_PORTAL_URL_TBD.example — present in the header on every page | Point to real tenant portal URL | Day 1 |
| A1.3 | [BLOCKER] WhatsApp link is https://wa.me/WHATSAPP_NUMBER_TBD — appears in the main CTA band and the sticky mobile footer | Wire to real WhatsApp Business number with pre-filled message | Day 1 |
| A1.4 | [BLOCKER] No og:image tag anywhere. Meta title/description exist, image does not | Create 1200×630 OG images — 1 default + 1 per page type. Every LinkedIn/WhatsApp share currently renders as a blank grey card | Day 1 |
| A1.5 | FIX Brochure nav link goes to /brochure-coming-soon | Ship the real PDF (gated) or remove the nav item entirely | Week 1 |
| A1.6 | ADD No sitemap.xml / robots.txt verified | Generate, submit to Google Search Console + Bing Webmaster | Week 1 |
| A1.7 | ADD No schema markup | Add Organization, SoftwareApplication, FAQPage, BreadcrumbList, Product | Week 2 |
| A1.8 | ADD No analytics stack confirmed | GA4, Search Console, Microsoft Clarity, Meta Pixel, LinkedIn Insight Tag, Google Ads tag | Week 1 |
| A1.9 | ADD No custom 404 page | Build branded 404 with nav back to modules/demo | Week 2 |
| A1.10 | ADD No cookie consent / DPDP Act 2023 notice | Add consent banner + update privacy policy for Indian data protection law | Week 2 |

## A2. Navigation

| # | Issue | Action |
| --- | --- | --- |
| A2.1 | [BLOCKER] No Pricing item in main nav. Footer shows “Pricing — Soon” | Build pricing page, add to primary nav |
| A2.2 | FIX Three footer items marked “Soon” — Pricing, Customers, Resources. Three dead ends visible on every page | Build all three or remove the labels. “Soon” reads as “not ready to sell” |
| A2.3 | ADD No breadcrumbs on module / feature / industry sub-pages | Add breadcrumbs + BreadcrumbList schema |
| A2.4 | ADD No language switcher | Plan Hindi + Marathi versions of home, pricing, industry pages for Wave 1–2 markets |
| A2.5 | ADD No search on site | Add once blog/resources exist |

## A3. Trust & credibility (sitewide)

| # | Issue | Action | [DATA] needed |
| --- | --- | --- | --- |
| A3.1 | [BLOCKER] No phone number anywhere on the site | Add to header, footer, contact page | Sales phone number (dedicated line, ideally with call tracking) |
| A3.2 | [BLOCKER] No office address | Add to footer + contact page + Google Business Profile | Full registered + operating address, Pune |
| A3.3 | [BLOCKER] No CIN, GSTIN, or legal entity details | Add to footer | CIN, GSTIN, MSME/Udyam number |
| A3.4 | FIX No email address published | Add sales@bizonix.in, support@bizonix.in | Google Workspace on new domain |
| A3.5 | ADD No customer logo strip anywhere | Add below hero + on key pages | Written logo-usage permission from Pratyush + 3–5 more clients |
| A3.6 | ADD No security/compliance badges | Add hosting region, encryption, backup badges | Infra facts (see Part D) |
| A3.7 | FIX Footer tagline reads “Business and Operation Smarter Together” — grammatically broken | Correct to “Business and Operations, Smarter Together” or replace with the positioning line | — |

## A4. Data integrity — the single biggest credibility risk

The site mixes labelled illustrative data, unlabelled fake data, and fake telemetry attributed to a named real client. A technical buyer who spots one inconsistency will discount everything else on the page.

Confirmed contradictions on the homepage alone:

| Claim | Location | Conflicts with |
| --- | --- | --- |
| “12 branches · 4 legal entities” | Branch Performance card | “20+ Entities”, “8 Stores & 12 Franchises” (Pratyush section) |
| “Active Outlets 128” | Franchise module card | Both of the above |
| “Gross margin 31.6%” | Branch Performance card | “Gross Margin 23.6%” (Analytics module card) |
| “Net revenue ₹8.1L” for 12 branches per quarter | Branch Performance card | Implies ₹67,000 per branch per quarter — implausible for retail, undermines the whole dashboard |
| Pratyush shown as 20 entities | Case section | Actual Pratyush network is ~53 franchises — the site understates your own flagship deployment |
| “GRN Accuracy 99.94%”, “Latency 14ms”, “99.98% sync”, “Dispatch Rate 840 pcs/hr”, “Today’s Transactions 3,842 ↑ Live” | Pratyush telemetry section | Presented as live data for a named client. If not real, this is a misrepresentation exposure |

Action — pick one policy and apply it sitewide: - Option A (preferred): Use real, anonymised, delayed numbers from the Pratyush deployment. Label as “representative deployment data.” - Option B: Restyle all dashboards as clearly-labelled product UI examples with a persistent “Sample data” chip.

Do not leave any figure ambiguous. Every number on the site must be traceable to a source.

## A5. Performance & mobile

| # | Issue | Action |
| --- | --- | --- |
| A5.1 | Images served at w=3840&q=75 | Audit actual rendered sizes; serve responsive srcset, convert to WebP/AVIF |
| A5.2 | Homepage carries many animated/interactive sections | Test LCP + INP on a mid-range Android on 4G — that is the actual buyer device |
| A5.3 | Problem section (“01 24 hours blind” etc.) appears twice in the DOM — desktop and mobile variants both rendered | Verify this is CSS-hidden and not duplicate content penalised by search engines. Prefer a single responsive component |
| A5.4 | Interactive components (Pratyush node topology, SKU Matrix Grid, Operating Lanes) | Full mobile audit — grid/hover components break first on touch |
| A5.5 | No offline/slow-network fallback | Ensure core content renders without JS-heavy animation |

# PART B — PAGE-BY-PAGE AUDIT

## B1. HOMEPAGE / — audited in full

### What is working (keep, don’t touch)

- Hero line “Wholesale, retail & franchise. One operating truth.” — clear and ownable

- The “Why brands outgrow spreadsheets” 6-problem section — the strongest content on the site. Reuse as ads, LinkedIn posts, blog posts

- The Operating Core concept (Same Piece Identity / Entity-Aware Movement / Nothing Re-entered / Real-time Visibility)

- The 6-step operating workflow (Purchase/GRN → Transfer → Barcode → POS → Returns → Accounting)

- Module card grid structure

### FIX

| # | Issue | Change to |
| --- | --- | --- |
| B1.1 | Stock Overview widget uses wrong-category SKUs: “Thermal Roll 80mm”, “Cold Chain Crate”, “Pallet Wrap Pro”, “POS Terminal S2”. These are packaging/logistics consumables — they directly contradict your stated ICP of apparel, footwear and imitation jewellery | Replace with real category SKUs: kurtis, sarees, sneakers, jhumkas, bangles. A jewellery retailer looking at “Cold Chain Crate” concludes this software is not for him |
| B1.2 | ₹8.1L quarterly revenue across 12 branches (see A4) | Correct to a realistic figure (₹8.1 Cr) or relabel |
| B1.3 | Two different gross margin figures on one page (31.6% / 23.6%) | Reconcile |
| B1.4 | Three different network sizes on one page (12 / 20 / 128) | Reconcile to one consistent illustrative network |
| B1.5 | Section heading “Operating Content Workflow” — “Content” is wrong, this is an inventory/document flow | Rename to “The Operating Workflow” or “How work flows through Bizonix” |
| B1.6 | The 4-point Operating Core block (“Same Piece Identity” etc.) repeats three times on the page | Keep once, in the strongest position. Repetition reads as padding |
| B1.7 | Pratyush testimonial is anonymous — “— Leadership Team, Pratyush Retails” | Named person + designation + photo + company logo |
| B1.8 | The accounting mini-block (GST-ready invoices / Party ledgers / Series control / Document trail) floats with no section heading or context | Wrap in a titled section, or move into the Accounting module card |
| B1.9 | Pratyush section understates the deployment at 20 entities | Correct to the real network size — the larger number is your best proof asset |
| B1.10 | “Book a workflow demo” is the only conversion path above the fold | Add secondary CTA: “Watch the 3-min product tour” |

### ADD

| # | Element | Why |
| --- | --- | --- |
| B1.11 | Customer logo strip directly below hero | First trust signal a visitor needs |
| B1.12 | 3-minute real product video, embedded mid-page | Buyers of a ₹15–25k/month system will not book a demo without seeing the actual UI |
| B1.13 | Pricing teaser section — “From ₹4,999 per outlet/month” + link | Self-qualification; removes the biggest unanswered question |
| B1.14 | Integration logos band (Tally, Shopify, WooCommerce, Razorpay/PayU, WhatsApp, e-invoice/IRP, label printers) | “Will it work with what I have” is a top-3 objection |
| B1.15 | Comparison strip — “Coming from Tally / Marg / Excel?” with links to migration + comparison pages | Captures the highest-intent visitor segment |
| B1.16 | Trust band — hosting region, data encryption, backups, uptime | Enterprise hygiene |
| B1.17 | Real team photo verification — confirm /brand/footer-team.jpg is your actual team, not stock | Stock photos of teams are instantly recognisable and destroy trust |
| B1.18 | Awards/recognition/association band (RAI membership, Startup India, MSME) once obtained | Third-party validation |

### [DATA] required for homepage

- Real or realistic SKU names for 3 categories (apparel, footwear, imitation jewellery)

- Reconciled illustrative network model — one number set used everywhere

- Pratyush: exact entity count, store count, franchise count, SKU count, monthly transaction volume

- Named quote — person, designation, headshot, signed permission

- Pratyush logo file + logo usage permission letter

- Pricing tiers and entry price point

- Confirmed integration list

- Hosting/security facts (Part D)

- Real team photograph

## B2. DEMO / CONTACT PAGE /contact — audited in full

### What is working

- The 30-minute agenda breakdown (5/15/7/3) is excellent and unusually honest

- “We show you where the product does not fit” — strong differentiator, keep it

- Two-path entry (“Tell us your priorities first” vs “I know what Bizonix does → skip to calendar”) is good UX

- No-slides promise

### FIX

| # | Issue | Change to |
| --- | --- | --- |
| B2.1 | Form appears to capture only Company name, Role, Website. No visible name, email, phone, city, outlet count, or current software fields | Verify the full multi-step form. Required fields listed in ADD below |
| B2.2 | FAQ “What does it cost?” exists — but there is no pricing page to link to | Answer with a real range and link to /pricing |
| B2.3 | Testimonial repeated verbatim from homepage, still anonymous | Use a different, named customer quote here |
| B2.4 | No phone number on the page | Add “Prefer to talk? Call +91 XXXXX XXXXX” |
| B2.5 | No WhatsApp option on the demo page | Add WhatsApp CTA — highest-converting channel for this buyer in India |
| B2.6 | FAQ accordion items visible with headings only — verify answers are populated and are not evasive | Rewrite any answer that defers to “scoped during the demo” |
| B2.7 | Verify the calendar step actually works end-to-end | Cal.com or Calendly embed, with confirmation email + WhatsApp |

### ADD

| # | Element |
| --- | --- |
| B2.8 | Required form fields: Full name, Work email, Phone/WhatsApp, Company, Role, City, Number of outlets, Number of entities/legal companies, Category (apparel/footwear/jewellery/other), Current software (Tally/Marg/Busy/Excel/other/none), Preferred language |
| B2.9 | Hidden UTM capture fields — source, medium, campaign, term, content, landing page, referrer |
| B2.10 | Privacy consent checkbox (DPDP compliance) |
| B2.11 | Dedicated /thank-you page with: what happens next, calendar link, brochure download, product video, WhatsApp button — and set as the GA4 conversion event |
| B2.12 | Automated confirmation email + WhatsApp message on submit |
| B2.13 | Reschedule / cancel link |
| B2.14 | “Not ready for a demo?” fallback — brochure download or video, so non-ready visitors still convert to a lead |
| B2.15 | Alternate low-commitment CTA: “Send me pricing instead” |

### [DATA] required

- Sales phone + WhatsApp Business number

- Calendar tool account + team availability rules

- Demo routing logic — who gets which lead by region/segment

- CRM integration endpoint (LeadOS or HubSpot)

- Confirmation email + WhatsApp copy

- Real answers for all 7 FAQ questions (see Part D)

## B3. /product — “The Bizonix model” — not fetched, verify against this standard

Purpose of this page: explain the architecture and why shared context with entity boundaries is different. This is your differentiation page.

### Must contain

- Architecture diagram — entities, shared masters, scoped permissions, single ledger

- The “one record, many entities” explanation in plain language

- What happens to a single piece from GRN to sale to return, across entities

- Real product screenshots at each stage — not illustrations

- Embedded product video

- Comparison against the two-system and three-system alternatives

- Link out to every module page

- CTA: demo + pricing

### Check for

- ☐ Any placeholder or lorem text

- ☐ Real screenshots vs stylised mocks

- ☐ Consistency of numbers with homepage

- ☐ Unique meta title + description

- ☐ Mobile rendering of any diagram

### [DATA] Architecture diagram source file; 8–12 annotated real screenshots

## B4. /modules and the 6 module pages — not fetched, verify

Pages: /modules, /modules/inventory, /modules/sales-pos, /modules/accounting, /modules/wholesale, /modules/franchise, /modules/analytics

### Standard template every module page must follow

| Section | Content |
| --- | --- |
| Hero | Module name + one-line outcome (not a feature list) |
| Problem | 3 specific pains this module removes, written in operator language |
| Screenshots | 4–6 real annotated screens |
| Capability list | Grouped, scannable, honest — include what it does not do |
| Workflow diagram | How this module connects to the other five |
| Vertical relevance | What this module means for apparel vs jewellery vs franchise |
| Proof | One customer line or metric specific to this module |
| Video | 60–90 second module walkthrough |
| FAQ | 4–6 module-specific questions |
| Related | Links to 3 other modules + relevant industry page |
| CTA | Demo + pricing |

### Common failures to check on each

- ☐ Generic feature bullets that could describe any ERP

- ☐ No screenshots

- ☐ Duplicate content across module pages (same boilerplate repeated)

- ☐ Same meta description on all six

- ☐ Numbers contradicting the homepage

- ☐ Broken filter links: footer links to /modules?filter=inventory, ?filter=sales, ?filter=network, ?filter=finance, ?filter=commerce — verify all five filters work

- ☐ A Commerce filter exists in the footer but there is no ecommerce module page — either build it or remove the filter

### [DATA] per module

Real screenshots (4–6 each = ~30 total), one real metric each, module-specific FAQ answers, module video scripts

## B5. /features and the 5 feature pages — not fetched, verify

Pages: /features, /features/barcode, /features/billing-counters, /features/gst-compliance, /features/series-pricing, /features/stock-transfer

### Standard template

- What it does, in one sentence

- The operational problem without it

- Screenshots of the actual screen

- Step-by-step how it works

- Hardware/compatibility notes (critical for barcode, billing counters)

- Which modules and industries it applies to

- FAQ

### Specific requirements

| Page | Must include |
| --- | --- |
| Barcode | Supported label printers and scanners by brand/model, label size formats, piece vs series barcode explanation, sample label image |
| Billing Counters | Cash drawer/session flow, shift close, multi-counter, offline behaviour, POS hardware compatibility |
| GST Compliance | GSTR-1/3B outputs, e-invoicing/IRP status, e-way bill status, HSN handling, composition scheme support, what is and is not automated |
| Series Pricing | Worked numeric example of purchase → series → selling rate |
| Stock Transfer | In-transit handling, GRN-at-destination, discrepancy handling, inter-state/e-way bill |

### [DATA]

Hardware compatibility matrix; exact GST feature scope (this must be accurate — retailers and their CAs will verify it); sample outputs/exports

## B6. /industries and the 3 industry pages — not fetched, verify

Pages: /industries, /industries/apparel-footwear, /industries/imitation-jewellery, /industries/franchise-networks

These are your highest-value SEO and sales pages. They should read as though written by someone who has run that business.

### Standard template

- Category-specific problem statement using the trade’s own vocabulary

- How the product models that category (size/colour/season matrix for apparel; design-code/weight/purity/batch for jewellery; entity lanes for franchise)

- Real screenshots showing that category’s data

- Category-specific workflow

- Customer proof from that category

- Category FAQ

- Category-specific CTA

### Check for

- ☐ Generic content with only the category name swapped

- ☐ No category-specific screenshots

- ☐ Missing the vocabulary the trade actually uses

- ☐ The homepage industry teasers show a “22K Gold, 5.84g” jewellery spec — this is fine jewellery language, not imitation jewellery. Imitation is priced by design, not by karat and weight. Correct this on both homepage and industry page

### ADD — new industry pages to build

- Ethnic wear / sarees

- Home décor & lifestyle

- Wholesale distribution

- Footwear (split from apparel once traffic justifies)

### [DATA]

Category-specific SKU structures, real screenshots per category, one customer story per category, trade vocabulary glossary per category

## B7. /about — not fetched, verify

This page carries disproportionate weight for an unknown brand. It is where a buyer decides whether you will still exist in three years.

### Must contain

- The founding story — an ERP built inside a live 53-franchise retail network, not in a lab. This is your single most credible differentiator and it should be told here in full

- Founder profile: name, photo, background, LinkedIn link

- Team photos and names

- Fibonce parent company context — 10+ years, client base, delivery track record

- Office photos

- Registered address, CIN, GSTIN

- Why the company exists / what it refuses to build

- Press mentions and recognitions (as they accumulate)

- Careers link

### Check for

- ☐ Anonymous “we” copy with no named humans

- ☐ Stock photography

- ☐ Missing legal entity information

### [DATA]

Founder bio + headshot; team names, roles, photos; office photos; company milestones with dates; legal registration details

## B8. /privacy and /terms — not fetched, verify

### Check for

- ☐ Generic template text not adapted to a multi-tenant SaaS

- ☐ No mention of DPDP Act 2023 (India)

- ☐ No data residency statement

- ☐ No sub-processor list

- ☐ No data retention or deletion policy

- ☐ No breach notification commitment

- ☐ No cookie policy

### ADD

- Separate Data Processing Agreement (DPA) — enterprise buyers will ask

- SLA page — uptime commitment, support response times, escalation matrix

- Refund / cancellation policy

- Acceptable Use Policy

### [DATA]

Legal review of all documents; list of sub-processors (hosting, email, payment, analytics); data retention periods; support tier definitions

## B9. /brochure-coming-soon — delete this page

A “coming soon” page linked from primary navigation on every page is worse than no link. Either ship the brochure this week or remove the nav item.

[DATA]: 6–8 page brochure PDF — what it does, who it’s for, screenshots, Pratyush proof, pricing indication, contact.

# PART C — PAGES THAT DO NOT EXIST AND MUST BE BUILT

Ordered by business impact.

| # | Page | Why it matters | [DATA] needed |
| --- | --- | --- | --- |
| C1 | /pricing | Currently the biggest hole in the site. Unlocks Google Ads pricing keywords, kills unqualified demos, lets partners quote | Final tier structure, per-entity price, implementation fee range, annual discount, what’s included per tier, add-on pricing |
| C2 | /customers + /customers/pratyush-retails | You have a live 53-franchise deployment and the site shows it anonymously. This is your strongest asset, unused | Named contact, designation, photo, logo permission, before/after metrics, deployment timeline, quotes, video testimonial |
| C3 | /compare/bizonix-vs-tally | Highest-intent search traffic in Indian retail software | Honest feature comparison, migration path, “keep Tally, we export to it” positioning |
| C4 | /compare/bizonix-vs-marg, -vs-busy, -vs-ginesys, -vs-gofrugal, -vs-vyapar, -vs-zoho-inventory | One page per competitor = one page per sales objection | Competitor feature/pricing research, verified and dated |
| C5 | /migration | “How do I move off Tally without losing 3 years of books” is the #1 objection | Supported source systems, what migrates, what doesn’t, timeline, who does the work, cost |
| C6 | /security | Required for any multi-store deal | Hosting provider + region, encryption at rest/in transit, backup frequency + RPO/RTO, RBAC model, audit logging, uptime history, certifications (or honest roadmap) |
| C7 | /integrations | Top-3 objection | Confirmed list with status: live / in progress / roadmap. Do not list aspirational integrations as live |
| C8 | /implementation | Sets expectations, reduces sales cycle | Phase-by-phase timeline, customer responsibilities, training plan, go-live checklist, post-go-live support |
| C9 | /partners | Channel is how you reach volume — needs a public front door and application form | Commission structure, partner tiers, enablement offering, application form fields |
| C10 | /resources (blog) | Entire organic engine. Currently “Soon” | CMS (Sanity/Payload), first 8 articles, author profiles |
| C11 | /roi-calculator | Converts research-stage visitors who won’t book a demo | Shrinkage %, reconciliation hours, stockout cost benchmarks |
| C12 | /demo-video or /watch | Low-commitment alternative to booking | 3-min product video + module clips |
| C13 | Location pages — /retail-erp-software-pune, -mumbai, -nashik, -surat, -jaipur, -hyderabad | Low-competition, high-intent local search | Local customer references, local contact, regional language option |
| C14 | /faq (full standalone) | SEO + support deflection | 30–40 answered questions |
| C15 | /careers | Signals a real, growing company | Open roles, culture, benefits |
| C16 | /support / help centre | Retention + reduces support load | Support hours, channels, SLA, knowledge base articles |
| C17 | /changelog or /whats-new | Shows the product is alive — matters a lot for an unknown brand | Release notes cadence |
| C18 | /sitemap (HTML) | Navigation + SEO | — |
| C19 | /thank-you | Conversion tracking + next-step nurture | — |

# PART D — MASTER DATA REQUIREMENT CHECKLIST

Everything above depends on this information existing. Assign an owner and a date to each line.

## D1. Company & legal

| Item | Owner | Status |
| --- | --- | --- |
| Registered company name + address |  |  |
| Operating office address (Pune) |  |  |
| CIN |  |  |
| GSTIN |  |  |
| Udyam / MSME registration number |  |  |
| Trademark filing status — Bizonix, Class 9 + 42 |  |  |
| Sales phone number (dedicated) |  |  |
| WhatsApp Business number |  |  |
| Support phone number |  |  |
| Email addresses on new domain |  |  |

## D2. Commercial

| Item | Owner | Status |
| --- | --- | --- |
| Final pricing tiers and price points |  |  |
| Implementation fee ranges by scope |  |  |
| Annual prepay discount |  |  |
| What is included / excluded per tier |  |  |
| Add-on module pricing (DDMP, schemes engine, ecommerce) |  |  |
| Pilot / trial terms |  |  |
| Refund and cancellation policy |  |  |
| Standard contract term |  |  |

## D3. Product truth

| Item | Owner | Status |
| --- | --- | --- |
| 30–40 real annotated screenshots across all modules |  |  |
| Confirmed module list — what is live vs roadmap |  |  |
| Exact GST feature scope (GSTR-1, 3B, e-invoice, e-way bill) |  |  |
| Hardware compatibility matrix — printers, scanners, POS, cash drawers |  |  |
| Integration list with honest status per item |  |  |
| Supported migration sources and what transfers |  |  |
| Known limitations — what the product does not do |  |  |
| Architecture diagram source file |  |  |

## D4. Infrastructure & security

| Item | Owner | Status |
| --- | --- | --- |
| Hosting provider and region (AWS Mumbai?) |  |  |
| Encryption at rest / in transit |  |  |
| Backup frequency, retention, RPO, RTO |  |  |
| Uptime figure and how measured |  |  |
| Multi-tenant isolation model |  |  |
| RBAC and audit logging description |  |  |
| Disaster recovery plan |  |  |
| Sub-processor list |  |  |
| Certification status or honest roadmap |  |  |

## D5. Customer proof — highest priority

| Item | Owner | Status |
| --- | --- | --- |
| Pratyush: named contact + designation + headshot |  |  |
| Pratyush: signed logo usage + case study permission |  |  |
| Pratyush: exact network numbers (stores, franchises, entities, SKUs, monthly transactions) |  |  |
| Pratyush: before/after metrics — stock accuracy, days to close books, order leakage, reconciliation hours |  |  |
| Pratyush: deployment timeline and go-live date |  |  |
| Pratyush: 90-second video testimonial |  |  |
| 2–4 additional customer logos + permissions |  |  |
| 10–15 reviews on Techjockey / SoftwareSuggest / G2 |  |  |
| 3 reference customers willing to take calls |  |  |

## D6. People

| Item | Owner | Status |
| --- | --- | --- |
| Founder bio + professional headshot |  |  |
| Founding story, written |  |  |
| Team names, roles, photos |  |  |
| Office photographs (half-day shoot) |  |  |
| Real team photo to replace /brand/footer-team.jpg if stock |  |  |

## D7. Content assets

| Item | Owner | Status |
| --- | --- | --- |
| 3-minute product video (EN + HI + MR) |  |  |
| 5 module walkthrough videos (60–90s) |  |  |
| Brochure PDF (6–8 pages) |  |  |
| Pratyush case study PDF |  |  |
| OG image set |  |  |
| First 8 blog articles |  |  |
| 40 FAQ answers |  |  |

## D8. Implementation & support facts

| Item | Owner | Status |
| --- | --- | --- |
| Implementation timeline by network size |  |  |
| What the customer must provide |  |  |
| Training plan and duration |  |  |
| Support hours and channels |  |  |
| Response time SLA per tier |  |  |
| Escalation matrix |  |  |
| Post go-live support model |  |  |

## D9. Marketing infrastructure

| Item | Owner | Status |
| --- | --- | --- |
| Domain purchased and migrated |  |  |
| GA4 property + conversion events defined |  |  |
| Search Console + Bing verified |  |  |
| Microsoft Clarity installed |  |  |
| Meta Pixel, LinkedIn Insight Tag, Google Ads tag |  |  |
| CRM connected to forms |  |  |
| UTM naming convention documented |  |  |
| Email + WhatsApp automation configured |  |  |

# PART E — EXECUTION SEQUENCE

## Sprint 1 (Days 1–7) — unblock

- Buy domain, migrate site, set up 301s

- Fix login link

- Fix WhatsApp link

- Add og:image

- Add phone, address, CIN, GSTIN to footer

- Fix footer tagline grammar

- Install GA4 + Clarity + Search Console

- Remove or ship the brochure link

## Sprint 2 (Days 8–21) — credibility

- Resolve every data contradiction (A4) — one consistent number set

- Replace wrong-category SKUs in Stock Overview

- Build /pricing

- Build /security

- Record and embed the 3-minute product video

- Rename “Operating Content Workflow”

- Remove the duplicated Operating Core blocks

- Fix contact form fields + UTM capture + thank-you page

## Sprint 3 (Days 22–45) — depth

- Real screenshots across all module and feature pages

- Pratyush case study — named, with metrics

- /customers page

- /compare/bizonix-vs-tally + /migration

- /integrations

- Fix module filter links + resolve the Commerce filter

- Rewrite all evasive FAQ answers

- Schema markup + sitemap + breadcrumbs

## Sprint 4 (Days 46–90) — expansion

- Remaining comparison pages

- /implementation, /partners, /resources blog with 8 posts

- ROI calculator

- Location pages

- Hindi + Marathi versions of home, pricing, industry pages

- Full mobile + Core Web Vitals optimisation pass

## THE FIVE THINGS THAT MATTER MOST

If nothing else on this list gets done, do these:

- Get off the Vercel domain — nothing else counts until this is done

- Fix the login and WhatsApp links — you are currently losing every visitor who clicks them

- Publish pricing — “Soon” tells buyers you are not ready to sell

- Resolve the fake-data contradictions — one spotted inconsistency discredits the whole site

- Turn Pratyush into a named case study — you have proof most competitors don’t, and it’s currently invisible