# Bizonix Website — Re-Audit

What was fixed, what remains, and what has newly broken

Fibonce Tech Solutions Pvt. Ltd.

Re-audited 30 August 2026

Table of Contents

# SUMMARY

The site has moved forward meaningfully since the first audit. The two most serious problems — wrong-category sample data and fake telemetry attributed to a named client — are both resolved, and resolved properly rather than papered over.

Three things are now true at once:

- Credibility issues fixed. Nine items from the first audit are closed.

- The launch blockers are unchanged. Domain, WhatsApp link, og:image, footer legal details, pricing — none of these have moved. The site still cannot be promoted.

- One over-correction. Removing the named client proof fixed the honesty problem but left the site with zero social proof. That needs a different fix, not a reversal.

Verification note: the homepage was fetched and audited in full. Sub-pages were not accessible for direct fetch; those sections list checks for the team to run against the live build.

# PART A — WHAT WAS FIXED

Credit where it’s due. These are closed.

| # | Was | Now |
| --- | --- | --- |
| A1 | Stock table showed “Thermal Roll 80mm”, “Cold Chain Crate”, “Pallet Wrap Pro” — packaging consumables, wrong industry | Real jewellery SKUs: bangles, chains, rings, kadas, haars, earrings. A jewellery retailer now sees his own merchandise |
| A2 | Section titled “Operating Content Workflow” | Renamed “The Operating Workflow” |
| A3 | Footer read “Business and Operation Smarter Together” | Corrected to “Business and Operations, Smarter Together” |
| A4 | Login link pointed at TENANT_PORTAL_URL_TBD.example on every page | Removed from navigation |
| A5 | Brochure nav item led to a “coming soon” page | Removed |
| A6 | Fake telemetry (“GRN Accuracy 99.94%”, “Latency 14ms”, “3,842 Live”) presented as real data for a named client | Relabelled throughout as “Representative operating model”, “Illustrative data”, “Sample data only”, with an explicit disclosure that Bizonix does not publish named customer figures without written approval |
| A7 | Contradictory figures — 31.6% vs 23.6% margin, ₹8.1L quarterly revenue across 12 branches | Branch performance card removed; contradictions gone |
| A8 | Footer “Commerce” filter existed with no ecommerce module | Ecommerce module added. Procurement and Security modules also added |
| A9 | Hero was abstract (“One operating truth”) | Rewritten to “Run warehouse, stores & franchise on one ERP” — clearer, more searchable |

Also new and good: the footer CTA now carries a UTM parameter (?utm_source=footer-cta). Someone is thinking about attribution.

The data-disclosure statement is the strongest thing on the site. Stating openly that you don’t publish customer figures without written approval is unusual and reads as principled rather than evasive. Keep it.

# PART B — BLOCKERS, UNCHANGED

None of these have moved since the first audit. The site cannot be marketed until they are fixed.

| # | Issue | Severity |
| --- | --- | --- |
| B1 | Still on website-fawn-nine-34.vercel.app. No custom domain. Nothing indexes, nothing builds authority, nothing can be printed or shared | Blocker |
| B2 | WhatsApp link is still https://wa.me/WHATSAPP_NUMBER_TBD. It sits in the main CTA band — “Chat on WhatsApp” — and 404s for every visitor who clicks it. This is your highest-intent conversion path in India | Blocker |
| B3 | No og:image. og:title and og:description exist; the image does not. Every LinkedIn and WhatsApp share renders as a blank grey card. You are about to launch a LinkedIn page and a 30-day posting plan against a site that cannot preview | Blocker |
| B4 | No phone, address, CIN or GSTIN anywhere. Footer contains only “India” and a copyright line | Blocker |
| B5 | Twitter card is summary, which renders a small square thumbnail. Should be summary_large_image | High |

# PART C — NEW ISSUES SINCE THE LAST AUDIT

## C1. The site got smaller, not bigger

The footer previously listed Pricing, Customers and Resources marked “Soon.” All three have been removed entirely.

Removing a “Soon” label is not the same as answering the question. A visitor who wants to know what it costs now finds no acknowledgement that pricing exists at all — which reads as deliberately withheld rather than not-yet-ready.

Fix: build /pricing with at least a starting price and tier structure. This remains the single largest conversion hole on the site.

## C2. Proof was removed along with the fake data — an over-correction

The old Pratyush section had invented telemetry attributed to a named client. Removing that was right.

But the replacement removed all proof. There is now:

- No named customer anywhere

- No testimonial (the anonymous “Leadership Team, Pratyush Retails” quote is gone)

- No logo strip

- No case study

The site now has excellent honesty and zero credibility. For an unknown brand launching into a category dominated by Tally and Ginesys, that is a hard trade.

The correct fix is not to reverse it. It is to get written permission from Pratyush and publish a real, named case study with verified numbers — then the “we don’t publish figures without written approval” statement becomes a mark of rigour rather than an explanation for having nothing.

## C3. Module numbering is visibly broken

In the desktop module grid the sequence reads:

01 Inventory · 04 Wholesale · 03 Sales & POS · 05 Franchise · 06 Accounting · 08 Analytics

Out of order, skipping 02 and 07. The mobile version of the same grid renders 01–06 correctly.

A visible numbering bug on the homepage suggests the rest of the build is unchecked. Fix and audit the component.

## C4. Sample-data labelling is inconsistent within the same grid

Two module cards are labelled honestly. Four are not.

| Card | Metric shown | Labelled? |
| --- | --- | --- |
| Franchise | Network view | ✔ “Sample” |
| Analytics | Margin view | ✔ “Sample” |
| Inventory | Stock accuracy 99.8% | ✘ Unlabelled |
| Wholesale | Orders this month 342 | ✘ Unlabelled |
| Sales & POS | Today’s sales ₹8,45,231 +14.2% | ✘ Unlabelled |
| Accounting | Net profit ₹2,45,788 +8.7% | ✘ Unlabelled |

Having “Sample” on two cards makes the four unlabelled ones read as real. That is worse than labelling none. Apply one policy across the whole grid.

## C5. “10x Faster” is an unsubstantiated claim

New copy on the homepage reads:

Build and Run Multi-Entity Operations 10x Faster

Ten times faster than what, measured how? This is exactly the kind of claim the rest of the page has carefully avoided, and it sits directly above a section that goes to lengths to label everything illustrative. It undercuts the honesty the page otherwise earns.

Fix: remove it, or replace with something defensible — “Live in weeks, not quarters” — and be prepared to back that with an implementation timeline page.

## C6. Sample product codes may be real customer data

The inventory table shows codes in the format A7-000001-BR01, A7-000002-BR01, with sequential barcode numbers (000000009136–000000009170) and locations “Central Warehouse”, “Branch Store 1/2/3”.

The A7- prefix and the sequential barcode range suggest this was exported from a live client catalogue rather than generated. Product names, rates and MRPs may be a real business’s actual pricing.

Check this. If it came from a customer database, either get written permission or regenerate the sample set with invented codes. Publishing a client’s SKU list and pricing without consent is a genuine problem, and it sits oddly beside a data-disclosure statement promising the opposite.

## C7. Imitation jewellery still uses fine-jewellery language

Flagged in the first audit, unchanged. The industry card shows:

Weight 5.84 g · Karat 22K Gold

Imitation jewellery is not priced by karat and weight — it is priced by design, finish and supplier. Showing gold purity specs on the imitation jewellery card tells anyone in that trade that you don’t know the category you claim to specialise in.

Fix: replace with design code, finish (matt/antique/rhodium), stone type, supplier series, MOQ.

## C8. Duplicate DOM rendering persists

The problem section and the entire modules grid each appear twice in the page source — desktop and mobile variants both rendered, one hidden by CSS.

Confirm this isn’t creating duplicate-content signals for search engines, and prefer a single responsive component. It also doubles the page weight for no user benefit.

## C9. FAQ answers remain evasive

Two answers still defer rather than answer:

“The exact rollout, migration and hosting approach is scoped during the workflow demo.”

“Your exact compliance workflow should be confirmed during implementation.”

A buyer reads this as we don’t want to tell you. Hosting region and GST scope are not competitive secrets — they are the two things every serious buyer checks before booking a demo.

Answer them: cloud hosting, region named, implementation window in weeks, migration sources supported, and a specific list of what GST features are automated versus manual.

# PART D — STILL MISSING

Unchanged from the first audit. Ordered by impact.

| # | Page | Why it matters |
| --- | --- | --- |
| D1 | /pricing | Largest conversion hole. Unlocks Google Ads pricing keywords, kills unqualified demos |
| D2 | /customers + a named case study | You have a live multi-state deployment and the site shows nothing |
| D3 | /compare/bizonix-vs-tally | Highest-intent search traffic in Indian retail software |
| D4 | /migration | “How do I move off Tally without losing three years of books” is the #1 objection |
| D5 | /security | Required for any multi-store deal — hosting, encryption, backups, RBAC, uptime |
| D6 | /integrations | Top-three objection. Honest status per item: live / in progress / roadmap |
| D7 | /implementation | Timeline, responsibilities, training, go-live |
| D8 | /resources (blog) | The entire organic engine. Was “Soon”, now absent |
| D9 | /partners | Channel needs a public front door |
| D10 | Location pages | Low-competition, high-intent local search |
| D11 | Custom 404 | Currently unbranded |
| D12 | Cookie consent / DPDP notice | Indian data protection compliance |

Also still absent: schema markup (Organization, SoftwareApplication, FAQPage, BreadcrumbList), verified sitemap.xml and robots.txt, breadcrumbs on sub-pages, and any analytics stack (GA4, Search Console, Clarity, pixels).

# PART E — SUB-PAGE CHECKS FOR THE TEAM

Not fetchable. Run these against the live build.

## E1. New modules — Procurement, Ecommerce, Security

Three modules were added to the grid. Confirm each has a real page behind it, not a stub:

- ☐ /modules/procurement — real content, real screenshots

- ☐ /modules/ecommerce — real content, and the footer ?filter=commerce link now resolves

- ☐ /modules/security — this one doubles as your security/trust page. Should cover hosting, encryption, RBAC, audit logging, backups

## E2. All footer filter links

- ☐ ?filter=inventory · ?filter=sales · ?filter=network · ?filter=finance · ?filter=commerce — all five resolve to filtered results

## E3. Footer email capture

The footer has a “Talk to an operator” field with a Continue button. Verify:

- ☐ It submits successfully

- ☐ The email carries through to the booking form as promised

- ☐ It writes to CRM

- ☐ It fires a GA4 event

- ☐ It has a privacy consent checkbox

## E4. Every module, feature and industry page

- ☐ Unique meta title and description (not the same on all)

- ☐ Real annotated screenshots, not stylised mocks

- ☐ No placeholder or duplicated boilerplate

- ☐ Numbers consistent with the homepage

- ☐ Mobile rendering of interactive components (SKU Matrix Grid, Operating Lanes, node topology)

## E5. Contact page

- ☐ Full field set: name, email, phone, company, role, city, number of outlets, number of entities, category, current software

- ☐ Hidden UTM capture

- ☐ Privacy consent checkbox

- ☐ Working calendar step

- ☐ /thank-you page set as GA4 conversion

- ☐ Confirmation email and WhatsApp on submit

- ☐ Phone number visible

# PART F — DATA STILL OUTSTANDING

The blockers are mostly waiting on information, not development.

| Item | Blocks | Owner | Status |
| --- | --- | --- | --- |
| Domain purchased | Everything |  |  |
| WhatsApp Business number | B2 |  |  |
| Sales phone number | B4 |  |  |
| Registered + operating address | B4 |  |  |
| CIN, GSTIN, Udyam number | B4 |  |  |
| OG image set (1200 × 630) | B3 |  |  |
| Final pricing tiers and entry price | D1 |  |  |
| Pratyush: named contact, designation, headshot | D2 |  |  |
| Pratyush: signed logo + case study permission | D2 |  |  |
| Pratyush: verified before/after metrics | D2 |  |  |
| Hosting provider and region | D5, C9 |  |  |
| Encryption, backup, RPO/RTO, uptime | D5 |  |  |
| Implementation timeline by network size | D7, C9 |  |  |
| Exact GST feature scope | C9 |  |  |
| Confirmed integration list with status | D6 |  |  |
| Supported migration sources | D4 |  |  |
| Confirmation: are the A7- product codes real client data? | C6 |  |  |
| Real product screenshots (30+) | E4 |  |  |

# PART G — SPRINT PLAN

## Sprint 1 — this week

- Buy domain, migrate, 301 all routes

- Fix the WhatsApp link

- Add og:image; change Twitter card to summary_large_image

- Add phone, address, CIN, GSTIN to footer

- Fix module numbering (01–06 sequential)

- Apply one sample-data label policy across all six module cards

- Remove or replace the “10x Faster” claim

- Confirm the A7- product codes are not live client data

- Install GA4, Search Console, Clarity

## Sprint 2 — weeks 2–3

- Build /pricing

- Build /security (or make /modules/security serve that role properly)

- Rewrite the two evasive FAQ answers with real specifics

- Fix the imitation jewellery card to use trade-correct attributes

- Resolve duplicate DOM rendering

- Get Pratyush written permission; build the named case study and /customers

- Restore Resources to the footer with the blog behind it

## Sprint 3 — weeks 4–6

- /compare/bizonix-vs-tally and /migration

- /integrations and /implementation

- Real screenshots across all module, feature and industry pages

- Schema markup, sitemap, robots.txt, breadcrumbs

- Blog live with the first six articles

- Core Web Vitals pass on a mid-range Android

# THE FOUR THINGS THAT MATTER MOST RIGHT NOW

- Buy the domain. This has been the top item on two consecutive audits. Everything else is decoration until it’s done.

- Fix the WhatsApp link. You are running a LinkedIn launch in days, driving traffic to a site whose highest-intent CTA is a 404.

- Add the og:image. Every share from the 30-day posting plan will render as a blank grey card without it.

- Get Pratyush permission and publish the case study. You fixed the honesty problem correctly. Now solve the credibility problem it left behind.